# Scope of Work: Axio Platform for GET Assessments & Feedback

## 1. Overview

Objective: Creation of a digital platform & mobile app for technical assessments of GET (Year1 to Year 3), continuous feedback capture (self, manager and mentor) & provide insights to various stakeholders (GET, YTM, Unit HR, CXO). The platform will enable multiple assessment methods-including MCQ-based evaluations, subjective assessments, and on-the-job/project-based reviews by managers and mentors-to provide a holistic view of technical proficiency, application capability, and progression over time.

Platform Name: Axio/Pro Assess/Skill Track

## 2. Scope

The scope of the platform is limited to technical capability assessment and evaluation of Graduate Engineer Trainees (GETs) across Year 1 to Year 3, including the structured capture of technical feedback The platform will include the following components:

- Technical Capability Assessment-

- MCQ-based technical assessments for evaluating conceptual and foundational knowledge.

- Subjective technical assessments for assessing problem-solving, analytical thinking, and application-based understanding.

- Phase-wise configuration of assessment types aligned to Year 1, Year 2, and Year 3 requirements.

- On-the-Job and Project-Based Technical Evaluation by manager and mentor

- Use of defined rubrics and evaluation criteria to ensure consistency.

- Scoring and Technical Progress Tracking

- Consolidated technical scorecards combining MCQ results, subjective assessment scores, and review-based evaluations.

- Weightage-based scoring across different assessment modes.

- Tracking of technical capability progression over time.

- Support role confirmation readiness flag to be raised by GET Manager

- Capture of Technical Feedback

- Structured capture of qualitative and quantitative technical feedback from GET, GET Manager, Technical Mentor, Unit L&D/Trainer, Unit Head, YTM

- Feedback focused on technical execution, problem-solving approach, adherence to standards, and quality of output.

- Documentation of technical development inputs and agreed action points.

- Role-Based Technical Dashboards

- Persona-wise dashboards displaying technical assessment results and insights for GETs, Managers, Technical mentors, Unit HR, YTM, and CXO leadership.

- SBU/Stream/Unit- cohort, and year-wise aggregation of technical capability data for monitoring and review.

- Allow option to download PPT format reports (It should be non-editable)

- STAR performers evaluation basis technical score and feedback provided by Manager & Mentor.

- Dates defined for evaluation and regular reminders emails for events in each phase - Allow evaluation due date tracking and platform could send email reminders

## 3. Assessment Framework

### 3.1 Assessment Events

Kindly refer to Annexure for GET Year 1 to Year 3 structure

| Event | Description | Evaluation Type | Timeline |
| --- | --- | --- | --- |
| A | Mines to Metal Technical Assessment | MCQ | DOJ to DOJ+45 |
| B | HTU Technical Training Assessment | MCQ/Subjective | DOJ+45 to DOJ+90 |
| C | SOP Knowledge Assessment | Presentation | Month 5 to Month 11 |
| D | External Training | MCQ/Subjective | Month 12 only |
| E | Year-1 Final Technical Review | Presentation & Interview | DOJ to Month 12 |
| F | Unit-level Project Assessment (using PST) | Presentation | Month 13 to Month 18 |
| G | Year-2 Final Technical Review | Presentation & Interview | Month 13 to Month 24 |
| H | Business-level Project Assessment (using APST) | Presentation | Month 25 to Month 30 |
| I | Year-3 Final Technical Review | Presentation & Interview | Month 25 to Month 36 |

RACI Matrix new.xlsx

### 3.2Instructions & Definitions

- PST: Problem-Solving Tools

- APST: Advanced Problem-Solving Tools

- Unit Technical Panel: The Unit Technical Panel shall comprise:

  - Department Head

  - Function Head

  - Senior GET

  - GET’s Reporting Manager

  - Skip Manager

  - Mentor

### 3.3 Scoring Methodology – Final Technical Reviews

Year 1 Final Technical Review – Score Computation The final technical score for GETs at the end of Year 1 shall be calculated using a weighted average of the following components:

- Event B HTU Technical Training Assessment: 20%

- Event C Assigned Project Assessment: 30%

- Event E Final Review Presentation & Interview: 50%

Year 2 and Year 3 Final Technical Review – Score Computation

The final technical score for GETs at the end of Year 2 and Year 3 shall be calculated using a weighted average of the following components:

Year 2

- Event F Assigned Project Assessment: 30%

- Event G Final Review Presentation & Interview: 70%

Year 3

- Event H Assigned Project Assessment: 30%

- Event I Final Review Presentation & Interview: 70%

### 3.4 Dashboard and Reports

- Dashboard for the following personas -

  - GETs: Their scores in each event with separate scores in each evaluation type and they will be grouped stream-wise/unit/SBU (>90 percentile, 50-90 percentile, <50 percentile). And feedback provided by every stakeholder.

  - Mangers: Can see GET performance in each assessment Event A to Event I. And their current standing within their stream/unit/SBU (All streams provided in annexure)

  - Technical Mentors: Can see GET performance in each assessment with all the evaluation type scores and feedback for GET from stakeholders

  - Units: Can see standing and scores of all GETs in their Unit with top & low performers rankings

  - YTM: All the GET scores with all the scoring details for all businesses & units

  - CXOs: A dashboard with business-wise, unit-wise & stream-wise GET technical performance and display of top performers and worst performers.

### 3.5 Feedback Types

- Manager Feedback: Mandatory for Events C to I (except D)

- GET Feedback: Mandatory for all Events A to I

- Technical Mentor Feedback: Mandatory for Events C to I (except D)

- Unit L&D Feedback, Unit Head Feedback, YTM Feedback: Mandatory for Events E, G, & I

## 4. System Enhancements

### 4.1 Data Model Additions

- GET Profile, Assessment Events, Feedback, Confirmation Decisions

- App for dashboards for ease of access and tracking

- Role confirmation readiness flags which can be raised by managers post technical score to satisfaction is achieved from assessment scores *

### 4.2 UI/UX Enhancements

- Dashboards for GETs, Managers, Mentors, YTM, Unit HR and CXOs

- Feedback panels for GETs, Technical mentors, Managers

- Automatic scheduled email notifications and due date reminders for evaluation

### 4.3 Governance & System Needs

- Role/Persona-based access to each user

- Live Data Refresh for all personas as soon as uploaded from the units.

- Event A and D scores will be shared by YTM

- Event B score will be shared by HTU

- Event C, E, F, G, H and I score will be shared by the Units

### 5. Annexure

- GET 3-year journey

- The evaluations events in flowchart format.

- Sample of Evaluation form, after evaluation result sheet, and feedback form of the phase respectively.

Sample Form_Phase I Evaluation.pdf

Sample Form_GET Feedback on Phase I.pdf

Phase I Evaluation - Set A - 4th Sept (Sheet1)

- Following are the streams in which GETs will be divided on the platform:

- School of Mines

- School of Smelter

- School of Refinery

- School of Power

- School of Downstream FRP Extrusion

- School of Copper

- Environment

- Digital & IT

Proctoring feature

Different Assessment Sets

Calendar view for timeline of events

Learning Development Tracking of events like Problem Solving Sessions, etc